## Slide 1: Mid term meeting 16/4
Faisal Omari – 325616894 – faisalomari321@gmail.com
Mayas Ghantous – 213461692 - mayas3456789@gmail.com
Supervisor: Ibrahim Jubran

## Slide 2: Agenda
CS321N course ✓
Learn python deep learning tools ✓
Creating the basic algorithm and trying to run it on basic audio samples. ✓
Continue the algorithm developing phase.
Finishing and adding final touch.

## Slide 3: CS321n course
Took the course http://cs231n.stanford.edu/.
We’ve finished the lectures by the end of February.
After that we’ve started to solve the assignments, it took us about one month, it was not expected to take that long, but still we’ve finished the part of assignments which helps us to continue to the next steps in the project.

## Slide 4: Materials we learned in the course
Neural Networks:
  KNN, SVM, Softmax, Fully connected networks …
Convolutional Neural Networks
More details in the site of the course.

## Slide 5: Assignments
Assignment #1: Image Classification, kNN, SVM, Softmax, Fully Connected Neural Network
Assignment #2: Fully Connected and Convolutional Nets, Batch Normalization, Dropout, Pytorch & Network Visualization

## Slide 6: Learn python deep learning tools
We’ve learned a lot of tools from the assignemtns of the course, But in addition, when have pass trough the following tools:
Pytorch
Torchaudio, and the library’s functions and tools.
How to start a deep lerarning project, dataset loading, training, model of learning, using GPU, how to make it work with audio, because the top project in deep learning are about images…

## Slide 7: Creating the basic algorithm and trying to run it on basic audio samples.
We’ve started out project, we are using pytorch, running on GPU, with visual studio code workstation, we have downloaded the dataset from the link that the article owner sent to us.
We’ve started by implementing the model which is CNN but for audio and not images, we had a lot of problems, but we solved a lot of it, in addition that we’ve implemented the training code, and the dataset code.
We tried to run the code for a couple of weeks, we’re having a lot of progress, but in the last couple of days we we’re stuck in a problem that we still didn’t know how to solve.

## Slide 8: Implementing problems
The problem we had firstly is that the dataset audio samples were not in the same length, so we’ve tried to padd them to be in the same length, that didn’t work for us, so we wrote an algorithm that cuts the whole dataset wav file to be 30 seconds each.

## Slide 9: Implementing problems
This was happening in the loop of the training, after monitoring the code, we discovered that this error happens each time at a different level of the loop, and that because we didn’t iterate over the correct data variable…

## Slide 10: What is left for us?
We are currently in the half stages, where we are trying to run the model and train it over the dataset, and make sure we have no errors, and everything is working probably in the project, to avoid deep errors in the code, we will try to run it over small dataset, and after that to progress it over the whole dataset, maybe we will also try to run it with less Maqams and not on the whole 8 Maqamat…

## Slide 11: Time table for semester b
The goal | The period and due date | Goal expalination
Training the model for a small dataset at least. | 17/4 – 1/5 | We should run the code and train it no matter dataset size, to make sure that we are in the correct direction.
Training the code for the full dataset. | 1/5 – 20/6 | Developing the code so we can train it over the full dataset which is not small, trying to improve the results and the quality of it.
Finishing the project. | 20/6 – submittion date. | Adding final touches, and work according to the suppervisor subbmission notes.